TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| User Story 8 – Spring Boot Backend and MySQL Database Setup Sprint 8 - Set up the GenConnect Spring Boot backend. - Configure the Maven project. - Connect Spring Boot to MySQL. - Create the GenConnect database. - Prepare Java domain entities. - Plan repository, service and controller classes. - Review backend integration requirements. | Setting up the Spring Boot backend and preparing the MySQL database for GenConnect. | Frontend development, solution architecture planning, business model review and August project documentation. |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Configure the Spring Boot backend, prepare the MySQL database and begin implementing the Java classes required to support the GenConnect website. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | No, the current activities are focused on backend development and database configuration. |
| - What do we need to finish as a team? | Complete the initial backend setup, establish the database connection and prepare the application for REST API development. |
| - Are there any bottlenecks or blockers to the flow of work? | Understanding the Spring Boot configuration and resolving possible database connection or Maven dependency issues. |

| Date: | 1 September 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Reviewed the GenConnect technical requirements and prepared the project for backend development using Java and Spring Boot. |
|  | - What am I planning to complete between now and the next standup? | Configure the Spring Boot project in IntelliJ IDEA and review the required Maven dependencies. |
|  | - What are my impediments (or risks or problems)? | Understanding the Spring Boot project configuration and ensuring that the correct Java version and dependencies are used. |

| Date: | 2 September 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Worked on the Spring Boot project structure and reviewed the dependencies required for web development and database integration. |
|  | - What am I planning to complete between now and the next standup? | Set up the GenConnect MySQL database and prepare the database connection settings. |
|  | - What are my impediments (or risks or problems)? | Possible configuration issues involving Maven, Java and Spring Boot dependencies. |

| Date: | 3 September 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Worked on the MySQL database setup and reviewed the configuration required to connect the database to the Spring Boot application. |
|  | - What am I planning to complete between now and the next standup? | Prepare the Java domain entities and identify the database fields required for each GenConnect feature. |
|  | - What are my impediments (or risks or problems)? | Understanding database connection settings and ensuring that the application can communicate with MySQL. |

| Date: | 4 September 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | Reviewed the main GenConnect entities and planned the Java classes required for Users, Businesses, Jobs, Events, Announcements and Contact Messages. |
|  | - What am I planning to complete between now and the next standup? | Continue developing the backend by creating the required domain entities, repositories, services and REST controllers. |
|  | - What are my impediments (or risks or problems)? | Understanding how the different backend layers communicate and how information will be stored and retrieved from the database. |