TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| User Story 6 – Backend and Database Planning Sprint 6 - Plan the GenConnect backend. - Identify database requirements. - Identify the main entities. - Plan the Spring Boot structure. - Plan MySQL integration. - Prepare the solution architecture | Planning how the GenConnect frontend will connect to the Spring Boot backend and MySQL database. | Main frontend pages, navigation, styling and basic JavaScript functionality completed. |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Plan the backend and database structure and identify the components required to connect the GenConnect frontend to stored data. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | No, the current work is focused on the technical planning and solution architecture of GenConnect. |
| - What do we need to finish as a team? | Finalise the backend structure, identify the required database entities and prepare the system for Spring Boot and MySQL integration. |
| - Are there any bottlenecks or blockers to the flow of work? | Understanding how Spring Boot, REST APIs and MySQL will communicate with the existing frontend. |

| Date: | 18 August 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Reviewed the frontend functionality and identified which features require backend and database support. |
|  | - What am I planning to complete between now and the next standup? | Research and plan the Spring Boot backend structure required for GenConnect. |
|  | - What are my impediments (or risks or problems)? | Understanding the different layers required in a Spring Boot application. |

| Date: | 19 August 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Planned the basic Spring Boot structure using domain entities, repositories, services and controllers. |
|  | - What am I planning to complete between now and the next standup? | Identify the main database entities and the information that needs to be stored. |
|  | - What are my impediments (or risks or problems)? | Making sure that the database structure supports the main GenConnect features. |

| Date: | 20 August 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Identified the main entities required for the system, including User, Business, Job, Event, Announcement and Contact Message. |
|  | - What am I planning to complete between now and the next standup? | Plan how MySQL will connect to Spring Boot and how the frontend will retrieve information through REST APIs. |
|  | - What are my impediments (or risks or problems)? | Understanding the flow of information between JavaScript, REST APIs and the database. |

| Date: | 21 August 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | Completed the initial solution architecture showing how the frontend, Spring Boot backend and MySQL database will work together. |
|  | - What am I planning to complete between now and the next standup? | Prepare for the implementation of the backend and database and review the technical requirements before development begins. |
|  | - What are my impediments (or risks or problems)? | None at this stage. |