TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| User Story 7 – GenConnect Backend Preparation and Business Model Review Sprint 7 - Review the GenConnect solution architecture. - Prepare the Spring Boot project structure. - Plan the MySQL database configuration. - Review the main database entities. - Review the GenConnect business model. - Prepare the August monthly report and register. | Preparing the backend and database implementation while reviewing the business model and August WIL documentation. | Frontend planning, main website pages, initial JavaScript functionality and solution architecture planning. |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Review the technical requirements, prepare the backend and database structure, and ensure that the GenConnect project documentation is up to date. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | No, the current activities are focused on backend preparation, project documentation and reviewing the business model. |
| - What do we need to finish as a team? | Finalise the technical planning, review the project progress and prepare the August monthly report and WIL register for submission. |
| - Are there any bottlenecks or blockers to the flow of work? | The main challenges are understanding the Spring Boot and MySQL configuration requirements and managing the development work alongside the required documentation. |

| Date: | 25 August 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Reviewed the GenConnect solution architecture and identified the backend components required to support the website functionality. |
|  | - What am I planning to complete between now and the next standup? | Prepare the Spring Boot project structure and review the Java classes required for the backend. |
|  | - What are my impediments (or risks or problems)? | Understanding how the different Spring Boot components will work together. |

| Date: | 26 August 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Reviewed the Spring Boot project structure and planned the domain, repository, service and controller classes required for GenConnect. |
|  | - What am I planning to complete between now and the next standup? | Review the MySQL database requirements and identify the information that needs to be stored. |
|  | - What are my impediments (or risks or problems)? | Ensuring that the database structure supports all the main website features. |

| Date: | 27 August 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Reviewed the database requirements and the main entities, including User, Business, Job, Event, Announcement and Contact Message. Also reviewed the GenConnect business model and project objectives. |
|  | - What am I planning to complete between now and the next standup? | Update the August monthly report and WIL register with the activities and progress made during the month. |
|  | - What are my impediments (or risks or problems)? | Ensuring that all the activities completed during August are accurately documented. |

| Date: | 28 August 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | Reviewed the August project activities and prepared the monthly report and WIL register. Checked the documentation for missing information and formatting issues. |
|  | - What am I planning to complete between now and the next standup? | Finalise the August documentation for submission and continue with the next stage of GenConnect backend and database development. |
|  | - What are my impediments (or risks or problems)? | None at this stage. |