TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| User Story 4 – GenConnect Frontend Development Sprint 4 - Set up the GenConnect project. - Create the homepage. - Create the navigation menu. - Add basic website styling. - Create the main community pages. - Test navigation between pages. | Developing the initial GenConnect frontend using HTML and CSS. | Website requirements, pages, navigation structure and development technologies identified. |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Set up the GenConnect project and begin developing the homepage, navigation and main website pages. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | No, the current work is focused on developing the initial frontend of GenConnect. |
| - What do we need to finish as a team? | Complete the basic website structure and ensure that the main pages are connected through the navigation menu. |
| - Are there any bottlenecks or blockers to the flow of work? | The main challenge is creating a consistent and user-friendly design across all the website pages. |

| Date: | 4 August 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Set up the initial GenConnect project structure and organised the files required for the website. |
|  | - What am I planning to complete between now and the next standup? | Start developing the homepage and add the main navigation menu. |
|  | - What are my impediments (or risks or problems)? | Making sure that the project files are organised correctly for future development. |

| Date: | 5 August 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Created the initial homepage structure and added navigation links for the main GenConnect pages. |
|  | - What am I planning to complete between now and the next standup? | Improve the homepage design and start adding CSS styling. |
|  | - What are my impediments (or risks or problems)? | Creating a design that is simple, professional and easy for community members to use. |

| Date: | 6 August 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Added styling to the homepage and improved the layout, headings, buttons and navigation. |
|  | - What am I planning to complete between now and the next standup? | Start creating the Businesses, Jobs, Events and Announcements pages. |
|  | - What are my impediments (or risks or problems)? | Maintaining the same design and layout across the different pages. |

| Date: | 7 August 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | Created the initial structure for the main community pages and connected them through the website navigation. |
|  | - What am I planning to complete between now and the next standup? | Continue improving the website pages and begin adding more content and functionality. |
|  | - What are my impediments (or risks or problems)? | None. |